# KOAS 7-Day Execution Plan

A week is aggressive but still possible for an MVP IF:

- you stay disciplined

- cut nonessential features

- avoid perfectionism

- reuse components aggressively

- build backend-first

If you try to make it “production-perfect” in 7 days, you’ll fail.

Your goal is:

Functional MVP

NOT:

enterprise sports ecosystem

# What You MUST Cut

Do NOT build this now:

- tournaments

- rankings

- social feeds

- live chat

- advanced analytics

- fancy animations

- complex notifications

- AI recommendations

- realtime sockets

Those are distractions.

# MVP Scope (ONLY)

## Owner Web App

- login/register

- add stadium

- upload images

- create schedules

- manage bookings

- revenue summary

## Admin Dashboard

- login

- approve stadiums

- manage users

- monitor bookings

## Player Mobile App

- auth

- browse stadiums

- view details

- booking

- payment placeholder/manual

- booking history

## Backend

- authentication

- stadium CRUD

- booking engine

- slot generation

- role system

That’s it.

# Recommended Stack

## Backend

- Node.js

- Express.js

- PostgreSQL

- Prisma ORM

## Web Apps

- React

- Vite

- Tailwind CSS

## Mobile App

- React Native

- Expo

# PROJECT STRUCTURE

Do NOT create separate repos.

Use monorepo style:

/koas

/backend

/owner-web

/admin-web

/mobile-app

This saves time massively.

# DAY-BY-DAY EXECUTION PLAN

# DAY 1 — FOUNDATION + BACKEND CORE

## Objective

Build the entire backend skeleton.

## Tasks

### Backend Setup

- Express setup

- PostgreSQL connection

- Prisma setup

- Environment variables

- Folder structure

### Database Models

Build:

- users

- stadiums

- bookings

- slots

- payments

### Authentication

Implement:

- JWT auth

- register/login

- role middleware

Roles:

- owner

- admin

- player

### Create API Structure

Routes:

/auth

/stadiums

/bookings

/admin

## End of Day Goal

You should have:

- working API

- auth

- database connected

- role protection working

# DAY 2 — OWNER WEB APP

## Objective

Finish owner dashboard core functionality.

## Pages

### Auth

- login

- register

### Dashboard

- stadium list

- booking stats

### Stadium Management

- create stadium

- edit stadium

- upload images

### Schedule Management

- create slots

- pricing

### Booking Management

- accept/reject bookings

## IMPORTANT

Do NOT obsess over design.

Functional > pretty.

## End of Day Goal

Owner can:

- create stadium

- manage bookings

- manage schedule

# DAY 3 — ADMIN DASHBOARD

## Objective

Finish admin management panel.

## Pages

### Login

### Dashboard

- total users

- total bookings

- pending approvals

### Stadium Approval

- approve/reject stadium

### User Management

- list users

- suspend users

### Booking Monitoring

## Shared Components

Reuse:

- tables

- cards

- forms

- modals

between admin and owner apps.

Huge time saver.

## End of Day Goal

Admin fully operational.

# DAY 4 — BOOKING ENGINE

## Objective

Build the MOST IMPORTANT PART.

## Tasks

### Slot Generation

Auto-create hourly slots.

### Booking Validation

Prevent:

- duplicate booking

- overlapping booking

### Booking Transactions

Use database transactions.

Critical.

### Payment Placeholder

Initially:

Cash/manual payment

You can integrate Telebirr later.

Do NOT waste 2 days fighting payment APIs.

## End of Day Goal

Complete booking flow works.

# DAY 5 — PLAYER MOBILE APP

## Objective

Build player-facing experience FAST.

## Screens

### Auth

- login/register

### Home

- turf listing

### Turf Details

- images

- pricing

- availability

### Booking

- select slot

- confirm booking

### Booking History

## DO NOT

- build fancy animations

- build offline mode

- overcomplicate navigation

## End of Day Goal

Player can book turf.

# DAY 6 — INTEGRATION + TESTING

## Objective

Fix everything.

## Tasks

### API Integration

Connect:

- mobile

- owner

- admin

### Fix Bugs

You WILL have:

- auth bugs

- CORS bugs

- date/time bugs

- booking conflicts

This day is critical.

### Security Checks

- route protection

- validation

- role checks

### UI Cleanup

Only now polish UI slightly.

# DAY 7 — DEPLOYMENT + DEMO PREP

## Objective

Deploy stable MVP.

# Deployment

## Backend

- VPS preferred
OR

- cPanel Node.js hosting

## Frontend

Deploy:

- owner dashboard

- admin dashboard

to cPanel.

## Mobile

Build APK using Expo.

You do NOT need App Store submission immediately.

# FINAL DEMO CHECKLIST

## Owner

- create stadium

- manage schedule

- view bookings

## Admin

- approve stadium

- manage users

## Player

- browse turf

- book slot

## Backend

- auth works

- booking conflict prevention works

# CRITICAL ENGINEERING ADVICE

## 1. Do NOT Waste Time On UI

Ugly but functional beats beautiful but unfinished.

## 2. Booking Logic Is Priority #1

Broken booking system = dead platform.

## 3. Hardcode Some Things Initially

Example:

- payment statuses

- notification templates

You can improve later.

## 4. Avoid Premature Architecture

Do NOT add:

- microservices

- Redis

- Kafka

- Docker Swarm

- GraphQL

You are building an MVP, not Netflix.

# Minimum Viable Success

By end of week:

- owner can manage stadium

- admin can approve

- player can book

If those 3 work reliably:
you succeeded.